Author:  Rudy Schoof			Document Date: 	Dec, 2002

Reviewer(s):  Lucy Eaves; Patricia Heffron

Project Phase*:	All				Target Audience*:   Customer/Cnslt Proj Teams

Product-Component*:    	Portal Deployment/Support

Product Sub-Component*:  Documentation

Subject Title:  Approach to Project Documentation

Brief Description:  This document outlines considerations and an approach to developing project documentation.

## Central Shared Repository

Usually portal projects will have a central repository where all project documentation is shared amongst the team.   Sometimes customers utilize tools such as a shared drive, QuickPlace or eRoom (or a Website) to share and keep track of the documentation.  Whatever the tool used, it is necessary that all project team members have permission to add or edit these documents.

Determining what to Document

Before documenting, put together a list of documentation the project requires and ensure there are owners for the living documents needed during the project lifecycle.  All changes to configuration and parameter settings should be kept track of.  Issues, meeting minutes, status updates, and decisions should also be documented.  During or after requirements workshops the project team should document all requirements and deliver specifications to the developers.  During or after custom development takes place, the developers should document  the process of creating that code.  This way, the project team can always access the complete set of project documentation.

Sign-off Forms

For each phase of the project archive make available the sign-off forms agreeing to what is delivered at the end of each phase before moving onto the next one.

Knowledge Transfer

The customer should be just as involved as consultants with the project documentation.  This way, once the consultants leave the project, the customer can take over the support of the portal with minimal issues.  The documentation should not replace classroom training nor side by side knowledge transfer.

Documentation Standards

Early on determine what templates will be used to document during the different project phases.  Naming conventions should be determined for development and configuration.  The project team should be able to find any project documentation easily.  One way to standardize documentation of portal content, for example, would be to have a description for each iView developed or configured (especially custom code).

Customer Policies and Procedures

During the project the customer policies and procedures need to be incorporated or at a minimum available to the project team.  Any deviations from customer standards need to be justified, approved, and documented.

Content

Project documentation should contain a summary of the item being documented, a description to the necessary detail, and any known issues and resolutions.  See ASAP templates for suggested document formats.