## Slide 1: Overview Change Management Enterprise Portal Project

## Slide 2: Overview Change Management
Overview Change Management
  Change Acceptance curve
  Change Management Principles
Templates
Literature

## Slide 3: We are not alone
Niccolo Machiavelli in the Prince (1513):
"There is nothing more difficult to execute, nor more dubious of success, nor more dangerous to administer than to introduce a new system...he who introduces it has all those who profit from the old system as his enemies, and he has only lukewarm allies in all those who might profit from the new system."

## Slide 4: Organizational Costs of Resistance
Future State
Business Process Reengineering
Outsourcing
Strategic Planning
Human Performance Improvement Initiative
Technology Insertion
Decreased productivity
Lower return on investment
Project cost overruns
Employee turnover
Absenteeism & medical costs
Sabotage & theft
Unrealized goals
Resistance
Restructuring
Costs:

## Slide 5: The Change Acceptance Curve (based on the work of Elizabeth Kubler-Ross)
Commitment
Independent decision making
High performance teamwork
Future orientation
Denial
Avoidance
Going through the motions
Exaggerated bravo
Exploration
Chaos
Poor time management
Taking excessive risks
Endless preparation, training
Anger
Accidents, mistakes & sloppy work
Overreactions
Venting & heated conversations
Grief
Sadness
Nostalgia
Despair
Resignation
Low energy
Reluctant compliance

## Slide 6: Characteristics of Change Adopters
Innovators (2%)
Early adopters (14%)
Early majority (34%)
Late majority (34%)
Traditional bearers (16%)
  (O’brien, 2001)

## Slide 7: Select the “Right” People
“Users involved for the analysis and planning of a system are most effective if they are front line supervisors”
Determine your “CHAMPIONS”
  the innovators and early adopters
Engage collaborate from all areas to allow people to relate to one another by acknowledging similar concerns and problems.
What individuals and teams in your organization are needed to implement a successful Enterprise Portal ?

## Slide 8: Transforming Organisations
Establish a sense of urgency
Form a powerful guiding coalition
Create a vision
Communicate the vision
Empower others to act on the vision
Plan for and create short term wins
Consolidate improvement and produce more change
Institutionalize the new approach

## Slide 9: Smart Goals
Specific: Identifiable, behavioral, observable.
Measurable: Assessable outcome criteria, degree of success.
Aligned: Broad system goals that directly relate to the vision.
Reachable: Realistic goals which motivate individuals
Time-bound: Goals associated with a deadline, a sense of urgency

## Slide 10: Overview Change Management
Basic Principles of Change Management
Templates
Literature

## Slide 11: Key Roles in Managing Change: Identify the Roles in your organisation
Role | What They Do | Success Factors | Role in your Organisation
Change Sponsor | Communicates the vision and strategies Provides resources Breaks down barriers | High level position Leadership Communication | To be identified
Change Champion | Highly visible person responsible for implementation Innovators and Early Adopters | Leadership Problem solving Project management Communication | To be identified
Change Agent | Formal role in facilitating or implementing the change Communicates benefits and tactics | “Technical” skills Problem solving Communication | To be identified
Change Target(s) | Those who are expected to do something different as a result of the change | Information, Training, & Tools Feedback & Rewards Resilience | To be identified

## Slide 12: Key Questions: Stakeholder Impact Analysis
What impacts will the enterprise portal have on the various stakeholders ?
Which stakeholders can make or break the enterprise portal ?
What does each identified stakeholder gain from an enterprise portal ?
What does each identified stakeholder lose with an enterprise portal ?
What are the relationships of the stakeholders ?
How can each identified stakeholder be supported in the change process ? (training, information, involvement …)

## Slide 13: Determine the Change Impact of your Portal Implementation
Implementation of an Enterprise Portal is not a 'fire and forget' action. Butler Group research has established that the most successful deployments are those which start with low functionality by widest access, and are actively marketed and monitored to ensure acceptance. New functionality is introduced on an incremental basis, targeting both business 'pain points' that deliver the quickest returns and establishing a 'buy-in' by the users. It is necessary also to recognise that greater access to systems and information can fundamentally change both individual roles and organisational dynamics. Butler Group strongly recommends that the implementation of an Enterprise Portal has a board-level champion and a parallel change management programme to ensure success.
Source: http://www.butlergroup.com/reports/ep/mansum.asp

## Slide 14: Keep track of Stakeholder Awareness and Involvement and take action
Audience/Status | Unaware | Somewhat aware | Understand/ Aware | Willing/ Committed | Actively resisting | Actively involved
Endusers |  | x | o |  |  | z
System Adminstrators |  |  |  | xo |  | z
Steering Committee |  |  |  |  | x | z
Executives |  | x | o |  |  | z
Powerusers |  |  |  |  |  | z
Intranet Publishing Team |  |  |  | o | x | z
X = Where They Are Today
O = Where They Need to Be Today
Z = Where They Need to Be By Rollout

## Slide 15: Communication Matrix
Audience | Message | Method/Channel | Communicator | Direction of Communication | Timing/ Frequency
 |  | Team meeting E-mail Newsletter Publication in company magazine Q&A Session Employee meeting Board Meeting Planned Events Posters Training | Executive Sponsor Project Manager …. | One Way Two-Way | 
Every message should be audience-specific. (also refer to notes page)
Notes: Guidelines
 Communicate with all affected parties.
 Every message should be audience-specific.
 Take advantage of all of the methods of communication available to us – yet choose a method of communication appropriate to your environment, appropriate to the message being delivered and appropriate to the audience receiving the message.
 Set appropriate expectations
 Provide regular, unbiased reporting of project progress.
 Communicate what other people need to know before they need to know it. Provide time for people to move past an emotional reaction and on to effective involvement.
 Meet frequently and regularly with project managers regarding developments and tactical concerns.
 Offer opportunities for private communication as appropriate.
 Hold project-wide meetings at important milestones.

## Slide 16: Tips for Communicating Change
  Ask people for their opinion before you implement change.
  Explain the change in language people understand.
  Every message should be audience specific.
  Explain the change in terms of how it will affect them rather than what's in it for the corporation.
  Anticipate how people will react, the questions they'll raise and the issues that may result.
  Design your communication to answer those concerns immediately.
  Solicit Feedback at all times
  Keep communicating about the change after it has been made. Recognize and celebrate its successful implementation.

## Slide 18: Literature
Change Management Resource Library:
http://www.change-management.org/books.htm
Notes: Articles:
Kotter, J. (1995) "Leading Change: Why Transformation Efforts Fail" Harvard Business Review, 73 (2), 59-67. A great article about the different conditions that prevent change from occurring. Written by one of the most prominent authors on change, this easy-to-read piece features common sense ideas for improving the likelihood of change. This article served as the basis for the book of the same name.
Kotter, J. (1996) Leading Change Boston: Harvard Business School Press. This rather short book includes lots of useful tips on promoting change within the department or organization. It applies much of what Kotter has learned from working with companies and condenses it into about eight stages for promoting change. A very popular book with business leaders for its useful ideas -- it is written in common sense language.
Beer, M., Eisenstat, R. & Spector, B. (1990) "Why Change Programs Don't Produce Change" Harvard Business Review, 68 (6), 158-166. One of the all-time favorite pieces that discusses why company-wide strategic change programs do not produce changes at the lower levels where the work often gets done. It provides common-sense tips for initiating change efforts and suggestions on how to make them work. A great hands-on tool.
Strebel, P. (1996) "Why Do Employees Resist Change?" Harvard Business Review, 74 (3), 86-92. A good article on why employees resist change efforts. It includes suggestions on how to involve employees in change processes and overcome their natural resistance to change. This easy-to-read article helps you understand why the best laid plans sometimes stall out and sputter. Kanter, R.M. (1983). The change masters: Innovation and entrepreneurship in the American corporation. New York: Simon & Schuster. One of the classic books on promoting change and filled with useful tips on how to promote change, why change efforts stall, organizational conditions that either promote or inhibit change, and more. It is full of useful strategies that you can implement to promote change, build a support base for your ideas, and get things done in organizations. One of the best books ever written on change.