## Training Plan (Example)

Efforts

Calculation Basis:

- For the compiling of training material and preparation of the training 4 hours effort per hour training is calculated.

- Netto training time: 6 hours per day.

- Each training will be held only once. Should it be necessary to offer multiple trainings on the same topic the effort rises accordingly.

| Work Package | Effort in PT | Required Consultant Roles |
| --- | --- | --- |
| Compile training material and prepare Training (Total Traing: 31 hours) | 31 hours X 4 = 124 hours = 15,5 PT | SAP Portal Content Consultant SAP Portal Technology Consultant SAP User Interface Design Consultant SAP Knowledge Management Consultant |
| Hold project team trainings | 5 PT | SAP Portal Content Consultant SAP Portal Technology Consultant SAP User Interface Design Consultant SAP Knowledge Management Consultant |
| Coordination and Organisation of project team trainings | 5 PT | SAP Training Consultant |
| Analyse training requirements and create a concept for enduser training for phase 1 (This does not include the preparation of the training itself) | 15 PT | SAP Training Consultant |