E-PORTALS LESSONS LEARNED/BEST PRACTICES

Author:  Nicolle Gurule						Document Date: 	Feb. 10, 2003

Reviewer(s):  Larry Hsi, John Leighton

Project Phase*:	Blueprinting					Target Audience*:   Portal Customers

Product-Component*:	    Portal Deployment/Support

Product Sub-Component*:  Governance

Subject Title:	Portal Governance Recommendations

Brief Description of Issue:

In order to build and sustain a successful mySAP Enterprise Portal implementation, companies should form a portal governance organization.  This organization may or may not be an autonomous group within the enterprise; however, clear expectations should be set regarding each individual/groups roles and responsibilities.  The size of the enterprise and portal initiative will have a direct effect on the size and make-up of your portal organization. Also, certain roles in this organization may become less active depending on the level of development activity. This organization may also be augmented by a steering committee made up of stakeholder user groups as well as senior management.

Below is a sample organizational chart for a portal governance organization. This sample organization has been assembled to support the many facets of managing an enterprise portal from marketing and training to project scoping and development.

# SAMPLE PORTAL GOVERNANCE ORGANIZATION CHART

Portal Business Manager

# Role

This role is responsible for all aspects of portal development, site management, and mapping, as well as the necessary interactions with technology implementers.  This role is also charged with providing the vision of the portal and its scope. Because the growth of the portal depends on fostering interest and collaboration among business/functional units within an organization, this role must “sell” the value proposition of the portal and effectively manage expectations through clear communication and training.  A critical component to the success of portal is the close working relationship between this role and the technology manager role.  Collaboration between technology and business units will ensure successful planning, deployment, and management of portal within the organization.

# Sample Responsibilities

- Drafting a portal charter

- Determining initial viability of portal adopters within the enterprise

- Obtaining initial buy-in from of portal adopters within the enterprise

- Contract for and schedule additional resources

- Ensuring portal initiatives will not affect, or be affected by other enterprise initiatives

- Approval of calendar and project plans

- Determining lines of responsibility for 3rd party data sources and interfaces

- Assisting with creation of communications plans and schedules

## Portal Technology Manager

## Role

This role is responsible for all aspects of portal technical services, support, development, and business/functional unit interactions to support system growth and continued operation.  This role will provide the lead for

## Sample Responsibilities

- Overall management and accountability for the technical services surrounding the portal

- Change Management

- Load testing/validation

- Coordination of portal development and operation activities

- Engagement of PSO technical consultants

- Conducting technical audits to locate potential targets for migration to the portal EnnEn

- Ensuring portal initiatives will not affect, or be affected by other enterprise initiatives

- Approval of migration calendar and project plan

- Project cost estimations

- Approval of 3rd party system integration

- Determining lines of responsibility for 3rd party data sources and interfaces

- Management of Service Level Agreements

- Delegating portal administration activities to appropriate roles

# Development Management

## Role

The Development Management group is responsible for creating new or re-engineering old portal components to support portal growth.  Development is defined along three major axis:  Architecture, UEA / Creative, and Programming. The Development Management role provides the lead for each of the associated roles.  Because development originates from both business owners and users via support, the development manager must also maintain excellent working relationships with the  Services Management and the Analyst Group.

## Responsibilities

- Overall management and accountability for the IS Development activities surrounding the portal

- Resource Management

- Leading all development efforts related to portal migrations

- Creating development standards

- Creating naming conventions

- Creating detailed workplans for development efforts

- Mobilizing project teams

- Assessment of impact of 3rd party integration to the portal

- Identification of 2nd and 3rd level support resources

# Development - Programming Group

## Role

Development will require detailed technical analysis, customization of installed components, and creation of iViews.  This group’s primary role is to accomplish these tasks collaboratively with the Architecture, UEA / Creative, and Services Management(IT) group.

## Responsibilities

- Custom portal component development

- Installation and customization of SAP Business packages

- Data analysis in preparation for integration with 3rd party application providers or data sources

- Integration of 3rd party applications

- Data validation

- Migration of portal components from development to test and production environments

- System Documentation

# Services Management

# Role

The Services group is responsible for maintenance and support of the production environment.  This group will have to maintain a close working relationship with the Development Manager and Technology Manager to understand, prepare for, and incorporate changes associated with new development, new user groups, and continued expansion of the portal.  In practice, this role may within the existing IT infrastructure group who currently has responsibility over existing mission critical business systems.

## Responsibilities

- Overall management and accountability for the Services Management functions surrounding the portal

- Back-up and recovery operations

- LDAP administration

- Consolidating assets and data

- Resource management

- Asses impact of 3rd party integration to the portal

- Defining new support requirements after each migration effort, including identification of 2nd and 3rd level support resources

# Services – Support Group

## Role

The support group’s primary role is to provide assistance to users of the portal who contact them with problems or questions.  Various channels may be available to users and it will be the support group’s job to respond to all channels according to defined support procedures.  The support group also functions as an entry point for change management or continuous improvement activities.  A key example of this role is the collection of support metrics that support new bug fixes or feature enhancements.

## Responsibilities

- Planning support strategies

- Management of support tools

- Portal Administration (optional)

- User Maintenance (optional)

# Development – User Experience Architecture / Creative Group

## Role

User experience architecture and creative development are both critical components to the success of an initiative.  This group’s primary role is to support development through generation of creative assets, creation of user experience models (i.e. wireframes), and management of user experience testing.  Development within the portal environment will require occasional interface customization and usability analysis.  This group’s tactical role will be to assist the developers in achieving business objectives most effectively. This group will also have to work closely with the Marketing and Communications role to ensure portal brand integrity.

## Sample Responsibilities

- Designing and producing UEA elements needed during the realization phase

- Define user personas

- Define usage scenarios

- Development of UEA Guidelines

- Conducting user acceptance tests

## Business Development

## Role

Development projects related to the portal will require careful integration between business and technology divisions while maintaining operational readiness.  In addition, this role serves as an integrating point between requirements developed by the business unit (often unaware of current technology or processes) and requirements appropriate for technical development.

## Sample Responsibilities

- Overall management and accountability for the business development activities surrounding the portal

- Targeting additional business/functional units, applications, and content for migration to the portal

- Distribution of portal related information to potential migration candidates

- Migration prioritization

- Developing business cases

- Developing strategies for maintaining target contacts and interactions

- Project cost estimations

- Assisting with creation of communications plans and schedules

- Assisting with training activities

# Marketing Communications

# Role

The marketing / communications role is responsible for managing and executing a comprehensive communications plan for portal.  As the primary point of contact to the business organization, this group’s most significant role will be to shape expectations about the new portal platform, emphasizing its ability to add to the value chain.  Because many within the enterprise will learn about the portal through this group’s efforts, it is vital that it be prepared and focused for organizational change.  The messages and collateral formulated by this group will need be constantly revised in order to incorporate not only new functions and scope of the portal but also cultural and policy changes occurring within the enterprise.

## Sample Responsibilities

- Defining a tailored portal brand

- Ensuring portal brand integrity

- Collecting information from target for business case

- Creating comprehensive communications plans and schedules

- Developing and cataloging marketing and communications collateral

- Distributing collateral and messages to training group

- Formulating and distributing messages executive messages

# Training

# Role

Training’s primary role is to prepare end users to use the portal correctly and effectively.  Although many users will have basic web technology skills that transfer to the portal, the specifics of how it impacts business process and customer interaction must be addressed in formalized training programs.  Training’s secondary role is to provide support personnel with equivalent training prior to their assumption of support responsibility.  Because the application exists in a web environment with the possibility for frequent updates, training also must provide updates to users when major functionality changes.

## Responsibilities

- Set-up end-user training curriculum paths and documentation topics

- Communicate training information throughout the organization

- Develop, catalogue and produce training materials

- Conduct training

# Analyst Group

# Role

Analysts in this role must work directly with business/functional units and groups to develop business and functional requirements for a portal migration effort.  This role is responsible for limiting free access to valuable technology resources.   These analysts should balance traditional issues surrounding transformation and business process design with technical capabilities and constraints of the mySAP EP platform.  In practice, requirements will be developed jointly with resources from the development group.

## Responsibilities

- Collecting and reconciling initial target data

- Scoping and gap analysis

- Developing functional and technical specifications

- System Documentation

- Executing Tests

- Continued evaluation of custom iViews for compliance with best practices

- Continued evaluation portal content and content management processes for compliance with best practices

- Analysis of feedback and lessons learned after completed migrations

- Communicating any portal feature enhancements to the Marketing and Communications group

Benefits of Adopting Recommendation (Pros):

- Delineates responsibilities and helps set expectations for level of effort for each role

- Helps formation of repeatable processes for new portal initiatives

- Provides a solid foundation for decision making

- Provides consistency in the communication of the vision of the portal

- Leads to definition of roles and responsibilities of all parties

- Solidifies a decision making infrastructure that can be leveraged for future portal initiatives'

- Aligns the portal implementation plan with the product capabilities and the business     objectives

- Helps prevent redundant work efforts or parallel initiatives

Risks of Not Adopting Recommendation:

- Portal can become another ‘wild west’ environment like old corporate intranets

- No clear lines of responsibility

- No channels to review and integrate lessons learned and/or best practices

- Parallel efforts that are redundant, inefficient, and ineffective

- Conflicting and confusing portal vision between business groups

- Loss of credibility within the organization.