## SAP Reviewer

### Description

The SAP Reviewer is responsible for evaluating the project at project milestones or at the end of phases. In order to provide an objective point of view, an experienced project manager (or higher-level individual) who is not directly involved in the project should carry out the review. An SAP (or partner) consulting manager is ideal. The reviewer conducts periodic project reviews, assessing the following:

- Adherence to the project implementation strategy to make sure that the project does not drift away from its original goals and business objectives

- Effective use of the AcceleratedSAP methodology and tools

- Project progress compared to plan; milestone achievement

- Deliverables quality, and conformity to the documented approval process

- Project team, steering committee, and any other project dynamics, for example team structure and performance

Additionally, some companies may require project participation of the company’s internal audit department. The internal auditor is responsible for assessing and evaluating the system implementation’s compliance with application, data or technical standards, controls, and procedures. The internal auditor communicates findings and recommendations to the steering committee and project management.

### Skills Profile

Note: The required skills may vary depending on the subject to review.

### Key Tasks

The primary responsibilities of the SAP Reviewer include:

- Assess and report on the match between the proposed implementation solution and the business objectives

- Ensure that scope creep is identified and justified (or corrected)

- Identify risks and proposals for effective risk management

- Provide an objective view of the project at pre-determined dates

- Document review findings

- Provide written communication and recommendations to the steering committee and the project team