## Technical Consultant

### Description

The Technical Consultant works with the Program/Project Manager and the Technical Team Lead to complete the technical requirements planning, and then carry out the technical system tasks and custom development.

Depending on the size and complexity of the implementation, this person can be a consultant for one or more areas, such as system administration, database administration, network administration, or operating system administration; the Technical Consultant can also be a cross-application or ABAP developer.

In international projects, the Technical Consultant takes the consulting lead in the following areas:

- Country-specific business and SAP software requirements

- Language and code-page-specific requirements

- Time-zone considerations

### Skills Profile

### Other Related Skills

| Product | Required Skills |
| --- | --- |
| All products | - Good to excellent knowledge of data transfer |
| Business-to-Business Procurement | - Good to excellent knowledge of the Internet Transaction Server - Good knowledge of SAP@WebStudio - Good to excellent knowledge of catalog installation - Good knowledge of Business Connector |
| BW | - Good to excellent knowledge of the Internet Transaction Server - Good to excellent knowledge of R/3 Basis functions |
| CRM | - Excellent knowledge of the CRM Middleware - Good knowledge of R/3 objects in the areas of SD and MM - Good data model knowledge of R/3 and Mobile Sales/Mobile Service - Excellent knowledge of the administration console and the realignment functionality |

### Key Tasks

The primary responsibilities of the Technical Consultant include:

- Provide guidance and advice for all technical aspects of the system implementation project

- Provide the technical day-to-day direction for the project, including detecting project deviations

- Take immediate corrective action in case of project deviations

- Develop and manage the cutover plan, prior to going live and production start-up

- Help facilitate communication with the business process teams

- Facilitate knowledge transfer sessions to train the system administration staff