## Organizational Change management (OCM) Methodology Overview

### General Concept

The subject group Organizational Change Management (OCM) consists of the following subject areas:

- Change Strategy and Charter

- Risk Assessment

- Communication

- Sponsorship and Leadership

- Team Building/Management

- Business Optimization

Any organization that implements SAP software must consider the organizational and human resource issues associated with such an implementation. Regardless of its scope, it is certain the implementation will result in changes to some or all processes. Potentially it will also result in changes to job roles, responsibility, departmental boundaries, and organizational structures, thus carrying with it a risk that the change will not be accepted by the organization. Consequently, these issues may threaten to minimize the benefits expected from the system.

To manage the risks in a way that minimizes the company’s exposure to risk associated with the potential changes arising from the implementation project, Organizational Change Management in ValueSAP is the application of a systematic methodology which

- Provides strategic advice and direction for managing change arising from the project in the organization

- Identifies potential risks

- Creates plans for their minimization

- Executes those plans

This is achieved by separating the main components of the OCM activity into work streams that reflect the following significant and known areas of risk:

- Communications

- Sponsorship

- Organizational Optimization

- Team Management

The potential risks inherent in each work stream are then identified, prioritized and action is taken to mitigate the risks. This is a dynamic cycle that iterates through the stages of the ValueSAP methodology. It is important to understand that the work streams can, and do, overlap and support each other. In particular, it is likely that the Communications activity will start before the Change Charter is complete in order to launch the project effectively.

### Major Deliverables

- Change Strategy and Charter agreed and signed off by the Senior and Project Management

- OCM Work Plan

- Risk Assessments

- Communication Plan

- Sponsorship and Leadership Strategy

- Organization Optimization Deliverables

- Q&Adb role to task matrix

- Amended organizational design by role (if appropriate)

- Set of updated job descriptions which reflect the new scope brought about by the changed business system (with local HR team)

- Business Impact Maps

- Training for team members on OCM (and how to capture impact information)

- Transition plan for each position affected

- Training plan and list of attendees for each of the new positions (with end-user documentation team)

- Redrafted end user business  procedures

- Security profile designs

- Transition packs and training workshops for manager to help them implement the changes.

- Team Building Plan

- Initial Project Planning

- Change Strategy and Charter signed off

- Project Change Team mobilized

- Project Procedures

- OCM Work Plan

- Business Optimization

- New role descriptions and HR view of organizational structure

### Tools

- White papers – OCM approach is kept generic and applies across all business software implementations

- ValueSAP Risk Assessment Tool

- Q&Adb